# Real-Time Multiplayer Logo Game Architecture

This document outlines the roadmap to transition the single-player prototype into a full real-time multiplayer architecture. Because you are working with a partner (Deekshita), the best approach is to divide the project into Feature Branches. Deekshita wants to handle the Admin Panel, which leaves the Player Lobby and Real-Time Sync to you.

## Branch 1: The Admin Panel (Deekshita's Task)

Goal: Build the Host Dashboard where the host can create games and add questions.

Frontend Tasks:

- Create the /admin route in Next.js.

- Build a UI form to add a new question (Image upload dropzone, Text input for Answer, Number input for Max Points).

- Build a UI list to display all created questions.

Backend / Database Tasks:

- Set up a Supabase project.

- Create a 'questions' table in Supabase.

- Create a Supabase Storage Bucket called 'question-images' to hold the uploaded image files.

- Write the Next.js API route (/api/questions/add) that takes the frontend form data, uploads the image to the bucket, and saves the image URL + answer to the database.

## Branch 2: Player Lobby & Multiplayer Logic (Your Task)

Goal: Build the player-facing screens and the real-time connection that links the host to the players.

Frontend Tasks:

- Create the /join route for players.

- Build a simple UI where players enter a 6-digit Game Code and their Name.

- Build the 'Waiting Room' UI ('Waiting for Host to start...').

Backend / Real-Time Tasks:

- Use Supabase Realtime instead of Socket.IO! It is built directly into Supabase and completely eliminates the need for a separate Render/Railway backend.

- Create a 'games' table and a 'players' table in the database.

- Write the API route (/api/join) that checks if a game code is valid and adds the player to the database.

- Implement Supabase Realtime so that when the Host clicks 'Start Game', the database state changes, and all connected players are instantly redirected to the active game screen.